Department of Defense (DoD)

Information Assurance Certification and Accreditation Process (DIACAP)

CONFIGURATION MANAGEMENT PLAN (CMP)

VERSION 1.0.0

FOR

<SYSTEM NAME>

<INSERT CLIENT LOGO>

DISTRIBUTION IS LIMITED TO U.S. GOVERNMENT AGENCIES AND THEIR CONTRACTORS.

OTHER REQUESTS FOR THIS DOCUMENT MUST BE REFERRED TO: <CLIENT>

Template developed  by: I-Assure, LLC. http://www.i-assure.com.

This page intentionally blank

change log

This record shall be maintained throughout the life of the document. Each published update shall be recorded. Revisions are a complete re-issue of entire document. A revision shall be made whenever the cumulative changes reaches ten percent (10%) of this document’s content.

| CHANGE / REVISION RECORD |
| --- |
| Date | Page/Paragraph | Description of Change | Made By: |

tABLE OF CONTENTS

1.	overview	2

2.	introduction	2

3.	CONFIGURATION MANAGEMENT COMPONENTS	2

3.1	Organizations and Responsibilities	3

3.1.1	IT Services Directorate	3

3.1.2	<SYSTEM NAME> CM Entities	3

3.2	Configuration Identification	5

3.2.1	Select Network/System Components	6

3.2.2	Uniquely Identify Each Component	7

3.3	Configuration Change Control	7

3.3.1	Define the Change Control Process	7

3.3.2	Maintain Network Configuration Baselines	8

3.3.3	Control Network Changes	9

3.4	Configuration Status Accounting	11

3.4.1	Identify Status Tracking Information	11

3.4.2	Maintain Status Tracking	12

3.4.3	Report Status Tracking	12

3.5	Configuration Reviews	12

3.5.1	Perform Configuration Review	13

3.5.2	Document and Analyze Results	13

4.	CONFIGURATION MANAGEMENT PROCESS	13

4.1	Process Overview	14

4.2	Classification	15

4.3	Evaluation	16

4.4	Modeling and Testing	19

4.5	Implementation	21

5.	NEXT STEPS	23

5.1	Establish <SYSTEM NAME> Change Control Board	23

APPENDIX A	24

SAMPLE CM FORMS	24

executive summary

The following table lists the DoDI 8500.2 IA Controls that are satisfied through this artifact.

| IA Control Number | IA Control Name |
| --- | --- |
| DCPR-1 | CM Process |
| ECSD-1, ECSD-2 | Software Development Change Controls |

# overview

<INSERT SYSTEM OVERVIEW>

# introduction

The purpose of this document is to identify and describe the Configuration Management (CM) process for the <SYSTEM NAME>.  This plan describes in simple, straightforward terms the processes required to ensure that the inevitable changes to the <SYSTEM NAME> occur within an identifiable and controlled environment. The <SYSTEM NAME> CM Plan will ensure the following requirements are met:

1. Formally documented CM roles, responsibilities, and procedures to include the management of IA information and documentation;

2. A configuration control board that implements procedures to ensure a security review and approval of all proposed DoD information system changes, to include interconnections to other DoD information systems;

3. A testing process to verify proposed configuration changes prior to implementation in the operational environment; and

4. A verification process to provide additional assurance that the CM process is working effectively and that changes outside the CM process are technically or procedurally not permitted.

# CONFIGURATION MANAGEMENT COMPONENTS

Configuration management involves identifying the configuration of a network system at given points in time, systematically controlling changes to the configuration, and maintaining the integrity and traceability of the configuration throughout the lifecycle.  The items placed under configuration management include the software and hardware products (e.g., routers and switches) that comprise the network as well as items required to create or maintain these products (e.g., initial routing tables and switch configuration data).  Proper configuration management enables an organization to answer the following questions:

- What is the process for making changes to the network?

- Who made a change to the network?

- What changes were made to the network?

- When were the changes made?

- Why were the changes made?

- Who authorized the changes?

## Organizations and Responsibilities

The following organizations within the <SYSTEM NAME> will be involved in configuration management activities:

- Architecture Group

- Operation Group

- Deployment Group

In addition, two CM entities – the <SYSTEM NAME> Change Control Board and the <SYSTEM NAME> Working Group will provide cross-organizational CM control and coordination.

### IT Services Directorate

The Architecture Group is responsible for the <SYSTEM NAME> architecture and its components.  It tests and deploys <SYSTEM NAME> components, modifies existing network components, and identifies potential <SYSTEM NAME> enhancements.  Only the Architecture Group is authorized to make changes to the <SYSTEM NAME> and its components.

The Operation Group is responsible for the day-to-day operation of the <SYSTEM NAME>.  It maintains the deployed components of the <SYSTEM NAME> and ensures that the <SYSTEM NAME> is up and operational.  The Operation Group Help Desk is the initial point-of-contact for reported network incidents.

The Deployment Group is responsible for deploying network hardware and software and integrating them into the <SYSTEM NAME>.

### <SYSTEM NAME> CM Entities

The <SYSTEM NAME> Change Control Board (CCB) and the <SYSTEM NAME> Working Group (WG) will provide cross-organizational CM control and coordination.

#### <SYSTEM NAME> Change Control Board

The <SYSTEM NAME> CCB will be established as a formal approval authority for changes.  It primarily exists to control changes to the <SYSTEM NAME> architecture (e.g., deployment of a new piece of hardware); however, any <SYSTEM NAME> issue with significant cross-organizational impact should involve the <SYSTEM NAME> CCB.  Written Change Requests (CRs), Impact Assessments (IAs), and meeting minutes will document the CCB’s consideration of an issue.

A Change Request (CR) form will initiate CCB consideration of a change.  Typically, the Architecture Group will originate most CRs, but any <SYSTEM NAME> organization may submit a CR to the CCB.  Upon receipt of a CR, the CCB will request each member organization to research the incident and record its analysis on an IA.  These IAs will document the data upon which the <SYSTEM NAME> CCB will have based its decision.  The <SYSTEM NAME> CCB will identify the appropriate change resolution activities and will authorize the affected organizations to perform them.  The <SYSTEM NAME> CCB will be notified immediately when the actual change has been completed and the configuration status information will be updated accordingly.  The decision of the <SYSTEM NAME> CCB and its rationale will be recorded on the CR.  The CR will be closed and copies distributed to each member organization.  Section 4 presents this process in greater detail.  Appendix A contains sample Change Request and Impact Assessment forms.

The <SYSTEM NAME> CCB will be comprised of representatives:

- Architecture Group

- Operation Group

- Deployment Group

Each representative has the authority to commit his or her organization.  Since the <SYSTEM NAME> CCB will consider and resolve cross-organizational issues, the Chair is a person with the authority to mandate actions to the IT organizations. In addition, since final responsibility resides with the CCB Chair, they will have the authority to mandate or override decisions made by the CCB.  Typically, the CCB Chair is a representative from the next level of management. Figure 3-1 graphically presents the organization of the <SYSTEM NAME> CCB.

Figure 3-1.  <SYSTEM NAME> CCB Organization Chart

#### <SYSTEM NAME> Working Group

The <SYSTEM NAME> WG is a less formal change control organization that coordinates minor <SYSTEM NAME> changes (e.g., changing settings on a particular router) between the Architecture Group and the Operation Group.  The <SYSTEM NAME> CCB delegates this authority to the <SYSTEM NAME> WG to provides a more streamlined CM control mechanism for those changes that do not affect multiple <SYSTEM NAME> organizations.  Although the WG is less formal than the CCB, all requests and decisions must still be documented.

An Engineering Request (ER) form submitted to the Architecture Group will initiate WG consideration of a change.  Typically, the Operation Group will originate most ERs, but any <SYSTEM NAME> organization may submit an ER.  Upon receipt of an ER, the Architecture Group will research the request and record its analysis on the ER.  If the request only involves component-level changes, then the WG will authorize the changes and the ER will document the decision.  If the incident involves more significant architectural changes, then the WG will originate a CR, and the CR Control Number will be recorded on the ER for traceability.  The ER will be closed and returned to the originator.  Section 4.0 presents this process in greater detail.  Appendix A contains a sample Engineering Request form.

The <SYSTEM NAME> WG consists of the managers of the Architecture Group and the Operation Group organizations or their designated representatives.  The <SYSTEM NAME> WG may be considered a mini-CCB.

## Configuration Identification

Configuration identification (CI) involves identifying the components of the network, uniquely identifying the individual components, and making them accessible in some form.  A proper configuration identification schema identifies each component of the network and provides traceability between the component and its configuration status information.  Proper configuration identification answers the following questions:

- What is the configuration of the network?

- What are the components of the network?

- What are the versions of the network components?

The major activities of configuration identification are:

- Selecting network components to be placed under CM control

- Creating an identification scheme for the components to uniquely identify each individual component

The following sections present the configuration identification activities for the <SYSTEM NAME>.

### Select Network/System Components

This plan addresses the CM of the <SYSTEM NAME> network infrastructure – switches, routers, servers and firewalls.

The Architecture Group, in conjunction with the CCB, has determined following the network/system components to be placed under CM.

| Device | Device Name | IP Address |
| --- | --- | --- |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |
| <type> | <name> | x.x.x.x |

The Architecture Group, in conjunction with the <SYSTEM NAME> CCB, will determine the network software components to be placed under CM.   The following is a preliminary list of the <SYSTEM NAME> network software items to be controlled:

- <APPLICATION NAME>

### Uniquely Identify Each Component

Applying CI naming involves setting naming standards based on criteria about the component’s location, function, etc.  An example may include naming a router based on the location, model, and function, such as B1-CISCO-<SYSTEM NAME> (for this example, a CISCO 2621 router located in building 1, used for <SYSTEM NAME> communication).  The key in CI naming is setting a usable naming standard that can be applied across the entire enterprise of components within the CM scope.

## Configuration Change Control

Configuration change control involves controlling and managing the changes to the network.  The goal of change control is to establish mechanisms that will help ensure the integrity of the network.  Proper configuration change control answers the following questions:

- What network components are controlled?

- How are changes to the network controlled?

- Who controls the changes to the network?

The major activities of configuration change control are:

- Defining and documenting the change control process

- Identifying and maintaining network configuration baselines

- Identifying and controlling network changes

The following sections present the configuration change control activities for the <SYSTEM NAME>.

### Define the Change Control Process

At a high-level, the <SYSTEM NAME> change control process consists of the following basic steps:

- Identifying and classifying  a change to the network

- Evaluating what components in the current network configuration needs to be changed

- Testing or modeling the impact of the change upon the current network

- Implementing the change if it is approved.

Figure 3-2 graphically presents the phases and the high-level activities in this process.  A more detailed description of each phase and a decomposition of each step’s activities are presented in Section 4.0.

Figure 3-2.  <SYSTEM NAME> CM Process Overview

### Maintain Network Configuration Baselines

A configuration baseline is the foundation of configuration management.  Each baseline captures an approved <SYSTEM NAME> snapshot of the <SYSTEM NAME> and its components at a given point in time. The conventional configuration management model constructs a system baseline from the top-down.  In this single-tiered model, a baseline is comprised of a specific release of each component and any change to any component must be considered and approved by the CCB.  However, since the <SYSTEM NAME> is an extremely dynamic network, this top-down model would be very costly to implement and maintain; therefore, the <SYSTEM NAME> will be managed using a two-tier CM model.

At the first-tier <SYSTEM NAME>-architecture level, baseline control will be centralized at the CCB.  The CCB will baseline a basic network architecture, e.g. FDDI backbone, Ethernet, Cisco routers, etc., and the CCB must consider and approve any changes to that architecture, e.g., deploying an Ascend router.  This will prevent significant network changes from being performed before all affected organizations have been informed and have provided their input.

At the second-tier <SYSTEM NAME>-component level, baseline control will be more decentralized.  A component baseline will be established for each <SYSTEM NAME> component that will capture the operational parameters with which that component was evaluated and deployed.  Any changes to this baseline, e.g., updating the routing parameters, must be approved by Architecture Group and documented by the person making the changes.  Typically these changes will not require CCB approval, but periodic configuration reviews will enable the CCB to monitor component level changes and refine the process if necessary.

This two-tier CM model is shown in figure 3-2 above.  This model will ensure that significant network changes to the <SYSTEM NAME>-architecture are performed in a controlled, well-documented manner, while still allowing network engineers to react promptly to ensure effective operation of the network components.

### Control Network Changes

Generally, the Architecture Group, in accordance with the <SYSTEM NAME> CCB, will control first-tier network architecture changes; while operational procedures will control most second-tier network component changes.

#### <SYSTEM NAME> Architecture

At the <SYSTEM NAME>-architecture level, only the <SYSTEM NAME> CCB will have the authority to approve and make changes to the components of the <SYSTEM NAME> architecture baseline.  Before considering any change, the potential change must be documented using a <SYSTEM NAME> Change Request (CR) form.  This form describes the desired change, the justification for the change, the impact of implementing the change, and the eventual CCB decision regarding the change.   CRs normally document network changes originating from the Architecture Group, but any <SYSTEM NAME> engineer or organization may submit a CR.

The CR will be submitted to the Chair of the CCB who will route the CR to each organization on the <SYSTEM NAME> CCB.  Each organization will fill in a <SYSTEM NAME> Impact Assessment (IA) form documenting the impact of the change upon their organization.  If an organization will be affected by the change, the IA will be returned with notations or comments documenting the organization’s technical analysis, the impact on the organization’s schedule, cost, and labor resources, and any suggested alternatives to the proposed change.  If an organization will not be affected by the change, the IA will be returned indicating “no impact”.

The CCB will meet either in person or by teleconference to discuss the change.  The CCB will use the IAs and the meeting discussion to decide whether to approve or disapprove the proposed change.  The CCB meeting minutes will clearly document its decision and the rationale supporting its decisions.  These CCB minutes will be distributed to all CCB organizations and retained in the <SYSTEM NAME> project files.

Figure 3-3 graphically presents the <SYSTEM NAME> CCB process.

Figure 3-3.  <SYSTEM NAME> CCB Process

#### <SYSTEM NAME> Components

At the <SYSTEM NAME>-component level, a larger number of persons will be able to make changes.  The Architecture Group, in accordance with the CCB, will identify the specific <SYSTEM NAME> personnel authorized to make changes and the specific changes that each person is authorized to make.  The CR process will be used to request and approve changes to this authorization list, but no IAs will be required.

Each <SYSTEM NAME> component will have an associated <SYSTEM NAME> Component Folder (CF) which will be used to track component level changes.  Any change, no matter how minor, made to that component must be recorded in the CF.  The CF will be started when a component is deployed into the <SYSTEM NAME> and will depict the initial configuration of the component.  Subsequent changes to that component will be recorded by the entries in the CF.  The CF pertaining to a component may be either hardcopy or softcopy -- the critical factor is that the CF be readily available to network personnel.  (If it is difficult to enter and update information in the CF, the CF becomes a hindrance rather than a tool and probably won’t be maintained).

## Configuration Status Accounting

Configuration status accounting involves the recording and reporting of the change process.  The goal of configuration status accounting is to maintain a status record of all items in the network baseline, thus providing traceability of all changes to the network.  Proper configuration status accounting answers the following questions:

- What changes have been made to the system and when were they made?

- What components were affected by this change?

The major activities of configuration status accounting are:

- Identifying the configuration status information to be recorded

- Maintaining a record of configuration changes

- Reporting the status of network configuration management

The following sections present the configuration status accounting activities for the <SYSTEM NAME>.

### Identify Status Tracking Information

The following configuration status information will be regularly tracked at the <SYSTEM NAME>-architecture level:

- Current <SYSTEM NAME> Network Architecture

- Inventory of Current Network Components

- Open Change Requests

- Closed Change Requests

- Components Affected By Change Requests

- Open Engineering Requests

- Closed Engineering Requests

This information will enable the IT organization to monitor the <SYSTEM NAME> architecture, to identify potential trouble spots, and to plan potential enhancements.

At the component-level, the CFs will provide configuration status information for each individual <SYSTEM NAME> component.  This information will not normally be tracked at the organizational level, but can and should be made available in special circumstances.

### Maintain Status Tracking

First-tier, architectural configuration status information will be recorded and maintained in a centralized repository; most typically some sort of database.  This repository will contain the inventory of network components and their status, as well as the proposed and implemented changes to the network.  Second-tier, component configuration status information will be recorded and maintained in the individual Configuration Folders.  These folders may be hardcopy (e.g., a manila folder next to a hub) or electronic (e.g., a database containing all <SYSTEM NAME> routers and their configuration).  Regardless of their form, CFs must be easy for network personnel to access so that they may record what they did to the component at the same time they performed the action.

Since the configuration status information is crucial to ensuring the integrity of the <SYSTEM NAME> baseline, its components, and the <SYSTEM NAME> CM process, only authorized personnel should update this data.  The <SYSTEM NAME> CCB will identify the specific <SYSTEM NAME> personnel authorized to update the status information changes and the specific changes that each person is authorized to make.

### Report Status Tracking

Regular monitoring of the configuration status information will enable IT to identify trends and potential trouble spots in the <SYSTEM NAME>.  Each IT organization and the <SYSTEM NAME> CCB will determine the reports required for performing this analysis.

## Configuration Reviews

Configuration reviews will be performed periodically to verify the correctness of the configuration status accounting information.  The goal of a configuration review is to verify that all network components have been correctly identified and that all network changes have been properly managed.  Periodic configuration reviews will also enable to assess the effectiveness of the <SYSTEM NAME> CM process and to identify potential modifications.  Proper configuration reviews answer the following questions:

- Are the configuration status accounting records accurate and complete?

- Does our configuration management process work effectively?

The major activities of a configuration review are:

- Identifying the information to be reviewed and performing the review

- Documenting and analyzing the results of the review

The following sections present the configuration status accounting activities for the <SYSTEM NAME>.

### Perform Configuration Review

Periodically, the configuration status information will be reviewed to verify its accuracy and completeness.  The <SYSTEM NAME> CCB will identify the configuration reviews to be performed.  The following is a preliminary list of configuration reviews:

- Physical Network Review

The Physical Network Review will analyze and note any discrepancies between the configuration status information and the physical <SYSTEM NAME> network.  This is a detailed review which compares the data in the repository and CFs with the actual physical configuration of the deployed network components.  This review is roughly equivalent to the Physical Configuration Audit in traditional CM.

### Document and Analyze Results

The results of the configuration review will be documented and made available to the <SYSTEM NAME> CCB and <SYSTEM NAME> IT organizations.  These organizations will use the findings to identify and correct discrepancies in the configuration status information.  In addition, the <SYSTEM NAME> CCB should analyze inefficiencies and problems identified in the <SYSTEM NAME> CM process and undertake to resolve them.

# CONFIGURATION MANAGEMENT PROCESS

This section presents the <SYSTEM NAME> configuration management process.  This process describes verbally and pictorially the CM activities and their flow.  The activity descriptions provide adequate information to enable <SYSTEM NAME> personnel to make CM decisions, but they are not written at the procedure level of detail.

## Process Overview

The <SYSTEM NAME> CM process consists of four phases:

- Classification – An  incident or change is identified and routed to the appropriate organization for resolution

- Evaluation – An initial solution is identified.  CM control is provided by either the <SYSTEM NAME> Change Control Board (CCB) or Working Group (WG) depending on the nature of the proposed solution (component-only or <SYSTEM NAME> architecture).

- Modeling and Testing – If the proposed solution involves an architectural change, the change is modeled and tested to determine its effect on the existing architecture.

- Implementation – The final solution is approved and deployed to the <SYSTEM NAME>.

Figure 4-1 graphically presents a high-level overview of the <SYSTEM NAME> CM process.

Classification is a triage phase.  It begins when a <SYSTEM NAME> incident or change is identified; typically, when the Help Desk receives a trouble report.  The Operation Group evaluates the report and determines whether it can resolve the incident itself (e.g., a modem needs to be reset) or whether the solution requires a change to the <SYSTEM NAME> (e.g., a router configuration needs to be modified).  If the Operation Group resolves the incident itself, it updates the Component Folder (CF) to record its actions and the report is closed.  If the Operation Group cannot resolve the incident or it requires a change to <SYSTEM NAME>, the Operation Group originates an Engineering Request (ER) which formally transfers the incident to the Architecture Group for resolution.

Evaluation is an analysis phase.  It begins when the Architecture Group receives an ER request from the Operation Group (or any other <SYSTEM NAME> organization) documenting an <SYSTEM NAME> incident.  The Architecture Group analyzes the incident and identifies a potential solution.  If the solution only involves minor changes to existing <SYSTEM NAME> components, then the Architecture Group presents the incident and solution to the <SYSTEM NAME> WG for approval.  If the solution involves significant component changes or <SYSTEM NAME> architectural changes, then the Architecture Group originates a Change Request (CR) and presents it to the <SYSTEM NAME> CCB.

Modeling and Testing is a research phase.  It begins when a CR is under consideration by the <SYSTEM NAME> CCB.  The Architecture Group will model and test the potential solution to determine its impact on the <SYSTEM NAME>.  Other <SYSTEM NAME> organizations will research the potential solution to determine its impact on their organizations.  Each organization will document the results of its research using an Impact Assessment (IA).  The <SYSTEM NAME> CCB will use these IAs as the basis for approving or disapproving the potential solution.

Implementation is a deployment phase.  It begins when the <SYSTEM NAME> CCB or WG approves a solution.  The Architecture Group will implement the change and deploy it.  If the change performs properly, the Architecture Group creates and/or updates the Component Folders (CF) to record its actions and the ER or CR is closed.

The following sections discuss each phase in greater detail.

## Classification

Classification begins when a <SYSTEM NAME> incident or change is identified; typically, when the Help Desk receives a trouble report.  The incident or change is documented in the trouble ticket system Operation Group evaluates the trouble ticket to determine whether it can resolve the incident itself or whether the solution requires a change to the <SYSTEM NAME>.  If the Operation Group can resolve the incident itself and is authorized to do so (e.g., a modem needs to be reset), then the Operation Group solves the incident, records its actions in the CFs, and closes the trouble ticket.  If the Operation Group cannot resolve the incident or is not authorized to do so (e.g., a router configuration needs to be modified) then it originates an ER and formally transfers the incident to Architecture Group for resolution.  The flow then enters the Evaluation phase.

Figure 4-2 presents the activity flowchart for the Classification phase.

Figure 4-2.  Classification Phase Activities

## Evaluation

Evaluation begins when the Architecture Group receives an ER request from the Operation Group (or any other <SYSTEM NAME> organization) documenting an <SYSTEM NAME> incident.  First the Architecture Group determines if the ER is a valid request; then it analyzes the ER to determine the extent of its impact.  Not all <SYSTEM NAME> changes are major (e.g., replacement of a defective hub with a good hub of the same make and model) and may need only the Architecture Group to effect the change.  These minor changes will proceed directly to the Implementation phase.  If the ER may require significant changes to the <SYSTEM NAME> architecture or its components (e.g., a router needs to be reconfigured), then the Architecture Group determines whether the potential solution requires <SYSTEM NAME> architectural-level or component-level changes.  A potential solution may require a combination of architectural and component-level changes; however if the potential solution involves any architectural considerations, then the entire incident shall be considered an architectural change.

For architectural-level changes, the Architecture Group originates a CR and presents it to the <SYSTEM NAME> CCB.  Architecture Group also performs preliminary research to assist the CCB is determining whether the change is plausible.  If the CCB disapproves the potential change, then the CR is closed and the flow ends; if the CCB decides that the potential change should be implemented, then the flow proceeds to the Implementation phase.

For component-level changes, the Architecture Group performs preliminary research which it then presents to the <SYSTEM NAME> WG.  The WG reviews the incident and potential solution and determines whether the change is plausible.  If the WG disapproves the potential change, then the CM process is exited; if the WG decides that the potential change should be implemented, then the flow proceeds to the Implementation phase.

Figure 4-3 presents an activity flowchart for the Evaluation phase.

Figure 4-3.  Evaluation Phase Activities

## Modeling and Testing

Modeling and Testing begins when a potential solution is under consideration by the <SYSTEM NAME> CCB or WG. The Architecture Group will develop and document a modeling or testing strategy, configure the evaluation environment, and execute the test.  Data from the test will be analyzed and the impact on the <SYSTEM NAME> documented using an IA.  The Other <SYSTEM NAME> organizations will also research the potential solution to determine its impact on their organizations.  These organizations will also document their research using IAs.

The IAs form the basis of the <SYSTEM NAME> CCB’s decision regarding the potential solution.  The <SYSTEM NAME> CCB will consider the test results, the impact on the <SYSTEM NAME>, and any organizational effect and either approve or disapprove the solution.  If the solution is approved, then the flow proceeds to the Implementation phase.  If the solution is disapproved, then the Architecture Group reevaluates the incident and potential solutions and the flow returns to the Evaluation phase. Figure 4-4 presents an activity flowchart for the Modeling and Testing phase.

Figure 4-4.  Modeling and Testing Phase Activities

## Implementation

Implementation begins when the <SYSTEM NAME> CCB or WG approves a solution.  The Architecture Group will plan, execute, and deploy the change.  Architecture Group will monitor, verify, and document that the change produces satisfactory results.

If the change performs properly, the Architecture Group creates and/or updates the Component Folders (CF) and other <SYSTEM NAME> documentation to record the new baseline.  If <SYSTEM NAME> personnel require new skills to support the change, Architecture Group will conduct training.  The <SYSTEM NAME> CCB will close the ER or CR and Operation Group will assume operational maintenance.  The flow will end.  If the change does not perform properly, then the Architecture Group reevaluates the incident and potential solutions and the flow returns to the Evaluation phase.

Figure 4-5 presents an activity flowchart for the Implementation phase.

Figure 4-5.  Implementation Phase Activities

# NEXT STEPS

This section presents recommended activities to ensure successful implementation of the configuration management process described in this plan.

## Establish <SYSTEM NAME> Change Control Board

The <SYSTEM NAME> Change Control Board is an integral part of the <SYSTEM NAME> CM process. Establishment of the <SYSTEM NAME> CCB enables all <SYSTEM NAME> organizations to “buy-in” into the <SYSTEM NAME> CM process and identifies unexpected organizational issues which must be resolved for the process to work successfully

# APPENDIX A

# SAMPLE CM FORMS

<SYSTEM NAME> ENGINEERING REQUEST Control Number:

Originator: Name: Phone: Organization: Date: Incident Description: Suggested Resolution: Urgency: High Medium Low ( Continuation Page

Analyst: Name: Phone: Organization: Date: Analysis of Incident: Recommended Resolution: ( Continuation Page

Resolution: No Change Component Architectural (CR Number ) Description: Approved By: Date:

Figure A-1.  Sample ENGINEERING REQUEST Form

<SYSTEM NAME> CHANGE REQUEST Control Number

Originator: Name: Phone: Organization: Date: Description of Change: Change Justification: Preliminary Assessment: Urgency: High Medium Low ( Continuation Page

Impact Assessments Architecture Group IA Control Number: Date: Operation Group IA Control Number: Date: Deployment Group IA Control Number: Date:

CCB Decision: Approved Rejected Reinvestigate Description: CCB Chair: Date:

Figure A-2.  Sample CHANGE REQUEST Form

<SYSTEM NAME> IMPACT ASSESSMENT Control Number

CR Control Number: Analyst: Name: Phone: Organization: Date:

Technical Analysis: ( Continuation Page

Schedule Impact: ( Continuation Page

Cost Impact: ( Continuation Page

Labor Impact: ( Continuation Page

Alternatives: ( Continuation Page

Approved By: Date:

Figure A-3.  Sample IMPACT ASSESSMENT Form